Building e-Commerce site for software

- Team

Name: Dancing with Wolf

Member: SEOK WON JUNG, IL NAM LEE

2. Goal:

- To construct a prototype of e-commerce site for software. The site is to

provide following 3 major services.

  - Electronic Licensing

  - Electronic Delivery

-  Electronic Payment

(2) To exercise the best practices of software project management by following the well-established CMM(Capability Maturity Model) level 2 activities.

3. Schedule

- The following figure represents the time frame and tasks of this project.

Adapted from Steven C. McConnell, Software Project Survival Guide.

(2) This project will end at first stage.

March: Project Launch/Feasibility Study, Preliminary Requirements  
April: Detailed Requirements, Planning & Review

May: Executable Architecture, 1st stage planning & design 
June: 1st stage Implementation & Release

Job Assignment:   
(1) Seok Won Jung : Feasibility Study, Requirements, Planning

(2) Il Nam Lee : Planning, Architecture, Implementation

# Result

- prototype of e-commerce web site for software

- Dovelopments documents

# References

  - Steven C. McConnell, Software Project Survival Guide (Microsoft Press, 1998)

  - Software Engineering Institute, The Capability Maturity Model (Addison Wesley, 1994)